Configuration Management Plan (CMP)

1. Configuration Management Tools and Techniques:

·       Git/GitHub: For version control and branching

o   Folder Structure:

iti-Config-managment /

|── Code/

|── Documents/

Repository: https://github.com/Mario14802/iti-Config-managment

o   Branching strategy:

main for stable

add-task-sheet

Google sheets: For Task creation and Time Tracking, and Status Accounting.

Google sheet link: https://docs.google.com/spreadsheets/d/1bUjDomM-Kc5htpIuaN5ZYzAr9o8WSIKR4tw9WcfdUWY/edit?usp=sharing

Change management plan:

All updates, tasks, and change logs are tracked using Google Sheets, while GitHub is used to store all approved baselines and final versions of project files. Team members are not allowed to modify baselines directly, and any change must first go through the review and change request process.

Once a change is requested, it is reviewed and approved before being implemented and uploaded to GitHub as a new baseline. Only the Team Leader is authorized to update or upload baselines after approval.

3. Configuration Items (CIs):

The list items will be tracked (if exists):

·        Planning Documents

- PMP

- CMP

·        Requirements Documents:

- Customer requirements (CRS)

- Software requirements (SRS)

- Software Interactive Questioning (SIQs)

4. Baseline Management

A baseline is the approved version of any configuration item (CI) and is stored on GitHub. Before creating a baseline, the assigned team member prepares the final version of the task and submits it for review. The Team Leader reviews the work to ensure it meets both functional and non-functional requirements. Once approved, the file is uploaded to GitHub and becomes a baseline.

After a baseline is created, it cannot be modified directly and is considered a fixed version. If any issue or change is needed, a change request must be submitted, and the update is made in a new version of the file. This new version goes through the same review and approval process before being uploaded as a new baseline. Also, we must give the new baseline a new version number.

Naming Conventions and Versioning:

1. File Naming Conventions for CIs: For non-code items like documentation, database scripts, and requirements, a structured naming convention is essential for traceability.

Standard Template: [ProjectName]_[CI-Type]_[Description]_v[Version][ext]

Examples:

- MobileStore_SRS_Requirements_v1.pdf

- MobileStore_CMP_ConfigurationPlan_v1.docx

- MobileStore_TC_LoginTest_v1.xlsx

- MobileStore_PMP_ProjectPlan_v1.pdf

2. Branch Naming Conventions (Git)

| Branch Category | Naming Convention | Example |
| --- | --- | --- |
| Feature | feature/[task-id]-[short-desc] | feature/MS-101-add-product-list |
| Bug Fix | bugfix/[bug-id]-[short-desc] | bugfix/MS-202-fix-login-error |
| Hotfix | hotfix/v[version] | hotfix/v1.2.1 |

3. Commit message naming conventions:

Format:
 <type>: <short description>

Types:

- feat → New feature implementation

- fix → Bug fixing

- refactor → Code improvement without changing functionality

- docs → Documentation updates

- test → Adding or updating tests

Examples:

- feat: implement login functionality

- fix: resolve checkout payment error

- docs: update API documentation

- refactor: improve product service structure