PROJECT MANAGEMENT PLAN

Project name :Mobile store

# Table of Contents

- Project Scope Management
1.1 Project Objectives
1.2 Scope Statement
1.2.1 In Scope
1.2.2 Out of Scope

- Schedule Management
2.1 Project Milestones
2.2 Task Management Process

  - Change Request Process

  - Review Process:

  - Communication process :

- Team Responsibilities

- Risk Management Process:

# 1. Project Scope Management

### 1.1 Project Objectives

Building mobile store website that meets user specifications the client will be able to buy / sell any products related to mobile phones

### 1.2 Scope Statement

#### 1.2.1 In Scope

- Requirements analysis

- Design

- Validation testing (system testing / end to end testing )

- UI,UX

- Frontend

- Backend

- Infrastructure(database, cloud if needed)

#### 1.2.2 Out of Scope

- Performance testing

- Stress testing

- Security Testing

- Third Party Integrations(e.g. payment)

### 2. Schedule Management

#### 2.1 Project Milestones

Milestone (1)

Start date:28/3/2026

End date:3/4/2026

Deliverables :

1-PMP file

2-CMP file

3-SIQ

4-CRS

5-SRS

2.2 Task Management Process:

- Tasks are assigned to team members using JIRA

- The tasks status are (TO DO, IN PROGRESS, DONE)

- Refer to Review Process 2.4

2.3 Change Request Process:

- A change request is submitted by a stakeholder to the Project Manager.

- The Project Manager reviews the request and evaluates its impact on the project scope, timeline, and resources.

- If the change is approved, a ticket is created and logged in Jira, and the team is notified.

- The project plan is updated, and the changes are tracked and managed through Jira.

- The updated project artifacts are committed and uploaded to GitHub.

2.4 Review Process:

- Once a team member completes a task, it is shared with another team member for review.

- The reviewer checks the output for errors, completeness, and quality.

- If there are issues, the reviewer sends feedback back to the team member to fix.

- After approval, the task is marked as "Done" in Jira, and the final output is uploaded to GitHub.

2.5 Communication process :

  - Daily meeting is held by the project manager (using Google meet) with the team members to observe the progress of tasks and discuss any obstacles.

  - 2-Meeting notes are documented in a file on Github for tracking

  - Weekly meeting is held every Saturday

3.Team Responsibilities :

Developers : Develop Features and fix bugs

Testers: Write test cases and validation

QA: Review the process after the end of each milestone

4.Risk Management Process:

- Any team member who spots a potential problem reports it to the Project Manager.

- The risk is added to the Risk sheet with a short description of it .

- The Project Manager ranks the risk based on how it could affect the project.

- The team agrees on a simple action to reduce, avoid, transfer or accept the risk .

- The Risk Sheet is reviewed in every weekly meeting (Saturday) to update the status of each risk.