Configuration Management Plan (CMP)

Project name: Mobile store

Table of content

1. Configuration Management Tools and Techniques:	3

2. Change management plan:	3

3. Configuration Items (CIs):	4

4. Baseline Management	4

5. Naming Conventions and Versioning:	4

# 1. Configuration Management Tools and Techniques:

- Git/GitHub: For version control and branching

  - Folder Structure:

iti-Config-managment /

|── Code/

|── Documents/

Repository: https://github.com/Mario14802/iti-Config-managment

- Branching strategy:

- main for stable production

- Feature (development)

- Testing for validation

- Google sheets: For Task creation and Time Tracking, and Status Accounting.

Google sheet link: https://docs.google.com/spreadsheets/d/1bUjDomM-Kc5htpIuaN5ZYzAr9o8WSIKR4tw9WcfdUWY/edit?usp=sharing

# 2. Change management plan:

- All updates, tasks, and change logs are tracked using Google Sheets.

- GitHub is used to store all approved baselines and final versions.

- Any change must go through the review and change request process.

- Change requests are reviewed and approved before implementation.

# 3. Configuration Items (CIs):

The list of items will be tracked:

- Planning Documents

- PMP

- CMP

- Risk sheet

- Requirements Documents:

- Customer requirements (CRS)

- Software requirements (SRS)

- Software Interactive Questioning (SIQs)

# 4. Baseline Management

- The baseline is the approved version of a file stored on GitHub.

- The team member prepares the file and submits it for review.

- The reviewer reviews and approves the file.

- Once approved, it is uploaded as a baseline.

- Updates are made in a new version and uploaded as a new baseline.

- Each new baseline has a new version number.

# 5. Naming Conventions and Versioning:

- File Naming Conventions for CIs: For non-code items like documentation, database scripts, and requirements, a structured naming convention is essential for traceability.

Standard Template: [CI-Type]_[Description]_v[Version][ext]

Examples:

- SRS_Requirements_v1.pdf

- CMP_ConfigurationPlan_v1.docx

- TC_LoginTest_v1.xlsx

- PMP_ProjectPlan_v1.pdf

- Branch Naming Conventions (GitHub)

- Feature Branch

  - Naming Convention: feature/[task-id]-[short-desc]

  - Example: feature/MS-101-add-product-list

- Testing Branch

  - Naming Convention: testing/[task-id]-[short-desc]

  - Example: testing/MS-102-login-test

- Commit message naming conventions:

Format:
 <type>: <short description>

Types:

- Feat: New feature implementation

- Docs: Documentation updates

- Test: Adding or updating tests

Examples:

- Feat: implement login functionality

- Docs: update documentation

- Test: adding new test case